PEACE WALKER INFRASTRUCTURE PARTNERS LLC

# PEACE WALKER EXTRA WORK INVOICE

Task Order FA-27-005 | Amount due $32,000

| Invoice number | PW-FA27-005-EXW-001 |
| --- | --- |
| Invoice date | 17 August 2027 |
| Bill to | 713th Contracting Squadron |
| Project | Campbell Hall phased headquarters renovation |
| Payment terms | Upon lawful Government disposition |

## Extra work billed

| ITEM | DESCRIPTION | BASIS | AMOUNT |
| --- | --- | --- | --- |
| Equipment | Cold-climate ductless mini-split and manufacturer accessories | 1 lot | $13,680 |
| Electrical | Dedicated circuit, disconnect, conductors, raceway, and terminations | 1 lot | $5,420 |
| Mechanical | Line set, insulation, condensate, penetration, and weather seals | 1 lot | $3,260 |
| Field labor | Layout, installation, connections, and finish repair | 76 hr at $110 | $8,360 |
| Closeout | Startup, functional test, cleanup, and turnover record | 1 lot | $1,280 |
| TOTAL |  |  | $32,000 |

## Contractor statement of basis

Peace Walker performed this work from 11 through 13 August 2027 after its project manager submitted a $32,000 field-work proposal and the designated Government COR, 1st Lt Jack 'Raiden,' signed IB-02 with the direction to proceed before wall closeout. Peace Walker understood the signed COR authorization as Government approval and relied on it in good faith.

The dedicated unit was not included in the awarded drawings, specifications, or priced task-order work. Supporting purchase records, timecards, daily reports, startup results, and field photographs are available. This invoice states the contractor's position and is not a Contracting Officer authorization, price determination, or ratification.

/s/ HOT COLDMAN
Hot Coldman
President, Peace Walker Infrastructure Partners, LLC
17 August 2027