DEPARTMENT OF THE AIR FORCE

SHADOW MOSES AIR FIELD, ALASKA

# PROCUREMENT PROPRIETY RECORD

Could an authorized Contracting Officer have made this purchase properly

| Requirement | Dedicated cold-climate mini-split serving Campbell Hall Office 214 |
| --- | --- |
| Amount | $32,000 firm-fixed-price change value |
| Existing vehicle | SM-MACC-01 Task Order FA-27-005 with Peace Walker |
| Review standard | RFO FAR 1.405(c)(3) and all other applicable limitations |

| PROPRIETY TEST | FACTS | RESULT |
| --- | --- | --- |
| Government purpose | Permanent environmental control for a Government office; equipment remains with the facility. | Proper construction purpose |
| General scope | Same facility, HVAC and electrical trades, renovation period, and performance objective; value is about 0.12 percent of the task order. | Within modeled general scope |
| Contract route | RFO FAR 52.243-4 allowed the CO to order an in-scope written change before performance. | Lawful route existed |
| Competition and vehicle | No new facility, acquisition vehicle, or materially different field of competitors would have resulted. | No modeled competition defect |
| Price and funds | IB-07 supports a fair and reasonable $32,000 price and funds at both required times. | Supported |
| Other restrictions | No gratuity, conflict, splitting, personal purchase, or barred source is identified. | No other modeled bar |

RFO FAR 1.405(c)(3) finding Maj Emmerich could have ordered this in-scope work through a written funded change before performance. That finding does not validate Raiden's signature or replace ratification.

/s/ EMMA EMMERICH
Emma Emmerich
Major, USAF | Contracting Officer, 713 CONS
21 August 2027

RATIFYING AUTHORITY RECORD

Archived DAF approval matrix retained as strategic guidance

## Authority route

| AUTHORITY | RULE | APPLICATION |
| --- | --- | --- |
| RFO FAR 1.405(b)(2) | Ratification authority may be delegated under agency procedure, but not below the chief of the contracting office. | Agency route required |
| Archived DAFFARS 5301.602-3 | Retained as non-regulatory strategic guidance where no newer DAF procedure has replaced it. | Package and routing guide |
| Archived MP5301.601(a)(i) item 4 | Below-SAT unauthorized commitments go to the COCO and are not further delegable. | $32,000 is below the $350,000 SAT |

| Authorized official | Lt Col Helena Dolph Jackson, Commander and COCO, 713 CONS |
| --- | --- |
| Delegation | None; approval authority is not further delegable |
| Contracting Officer role | Investigate, determine price, prepare the summary, recommend, and route |
| Decision status | Pending IB-09, legal concurrence, and COCO action in IB-10 |

Authority finding Maj Emmerich may recommend ratification but may not approve it through an ordinary bilateral modification. The COCO identified above must decide on the complete record.