DEPARTMENT OF THE AIR FORCE

SHADOW MOSES AIR FIELD, ALASKA

COMMERCIAL HEAVY-LIFT RENTAL QUOTATIONS

Market-response abstract | FA-27-008

| Inquiry issued | 24 August 2027 / 0915 Alaska time |
| --- | --- |
| Required equipment | Rough-terrain forklift or telehandler; minimum 45,000-lb rated capacity |
| Requested term | Stage at Building 100 on 25 August 2027; return after work on 3 September 2027 |
| Operating support | Diamond Dogs furnishes qualified operator, signal personnel, fuel, and daily checks |
| Quotation status | Exercise market responses received 24 August 2027; all prices firm fixed price |

# Responsive commercial quotations

| Source / equipment | Staging commitment | Rental | Transport | Total |
| --- | --- | --- | --- | --- |
| Kodiak Heavy Lift & Rental Raven REX-46 / 46,000 lb | 25 Aug / 0630 | $49,000 | $25,500 | $74,500 |
| Aleutian Industrial Equipment Tundra RT-50 / 50,000 lb | 25 Aug / 1100 | $51,900 | $28,100 | $80,000 |
| Northern Reach Equipment Kalgin TH-45 / 45,000 lb | 26 Aug / 0700 | $43,800 | $26,000 | $69,800 |

# Common quotation terms

| Term | Vendor response |
| --- | --- |
| Availability | Equipment is reserved only upon written contractor acceptance before the quotation expiration time. |
| Delivery point | Building 100 contractor laydown area, subject to the Government's ordinary gate and route controls. |
| Operation | Equipment-only rental. Diamond Dogs remains responsible for qualified operation, signal personnel, lift planning, and work-zone control. |
| Condition / damage | Joint delivery and return inspections; renter bears ordinary maintenance, misuse, loss, and damage responsibility under vendor terms. |
| Quotation validity | Kodiak and Aleutian through 1200 on 25 August; Northern Reach through 1700 on 24 August. |

AVAILABILITY FINDING: Two responsive commercial sources can stage equipment meeting the stated capacity on 25 August 2027. The lowest next-day total is $74,500. Government-owned equipment is not required to preserve the requested start date.

Record note: All vendors, equipment models, quotations, prices, and availability commitments are fictional. This abstract addresses commercial availability; it does not approve a purchase, rental, GFP action, or task-order modification.