DEPARTMENT OF THE AIR FORCE

SHADOW MOSES AIR FIELD, ALASKA

ORGANIZED SITE VISIT NOTICE

SM-MACC-01 request for task-order proposals - Cargo Pier Fender and Corrosion Repairs

| Solicitation | SM-MACC-01-RTO-27-021, issued 12 May 2027 |
| --- | --- |
| Site visit | 26 May 2027, 0900-1130 Alaska Daylight Time |
| Report | Cargo Pier access-control point no later than 0830 |
| Proposal deadline | 2 June 2027, 1400 Alaska Daylight Time |
| Anticipated performance | 10 June 2027 through 9 December 2028; mobilization may begin immediately |
| Contracting contact | Maj Emma Emmerich, Contracting Officer, 713th Contracting Squadron (713 CONS) |

# Purpose and planned route

The Government will conduct one organized walkthrough of the existing cargo-pier work area, including the access road, warehouse frontage, west and east cargo aprons, pier deck, berth edge, and representative repair locations. The visit supports understanding of observable conditions; it does not replace the solicitation or each offeror's independent planning.

# Visit administration

- Each attendee must sign the attendance record, remain with the organized group, wear required protective equipment, and follow Port Operations safety direction.

- Government representatives may identify facilities, observed physical features, ordinary safety controls, and responsible coordination offices.

- Questions may be asked during the visit. Submit questions affecting solicitation interpretation, staging, schedule, means and methods, or price to the Contracting Officer by 1500 on 28 May 2027.

- Oral remarks do not amend the solicitation or authorize reliance on a changed requirement. Official answers or changes will be issued through the common SM-MACC-01 task-order competition channel.

# Solicitation snapshot

| Area | Included planning information |
| --- | --- |
| Work | Fender replacement; localized concrete and structural-steel repair; coating and corrosion-control work; testing and closeout |
| Access | Existing base-entry and cargo-pier access procedures; detailed contractor staging remains an offeror planning responsibility |
| Proposal | Technical approach, schedule, staffing, safety and quality controls, staging concept, and firm-fixed-price task-order proposal |

NOTE: The solicitation and its issued written updates control. No east-cargo-apron availability dates are stated in this brief.