DEPARTMENT OF THE AIR FORCE

SHADOW MOSES AIR FIELD, ALASKA

PRE-POSSESSION CONDITION RECORD

SIPR Room 1-126 | Joint inspection immediately before Government use

| Inspection | 10 September 2028 / 0615-0648 Alaska time |
| --- | --- |
| Possession effective | 10 September 2028 / 0700 Alaska time |
| Government participants | Dr. Hal Emmerich, 713 CES; Maj Meryl Silverburgh, Command Post Operations |
| Contractor participant | Dana Rourke, PE, Diamond Dogs Civil Works, LLC |
| Photo record | CP-UP-0097 / captured 0642 / original file retained in CES project record |

Photo CP-UP-0097 - Wall A-17 at 0642 on 10 Sep 2028, eighteen minutes before Government possession.

| Condition item | Joint record |
| --- | --- |
| Wall A-17 | Horizontal scratch visible before possession; approximately 58 in long and 44 in above finished floor |
| O-01 transcription | Wall A-17 repair was not transferred to the Contracting Officer's remaining-work list |
| Room status | Unoccupied at capture; keys and operational custody transferred at 0700 |

Record note: SHA-256 b90de52d5d084eb5...62b357b5537eb42c. Exercise image generated for this scenario; no real facility or classified material is depicted.

/s/ Hal Emmerich  |  Government inspection lead, 713 CES  |  10 Sep 2028